7th Tee HOA Board meeting

Time: Nov 4, 2025, 07 PM Mountain Time

Attendees: Bruce Snead, Michael Healy, Amy Stephens, Val Wetta, Rollie Wild, Kathleen Campbell

Agenda

Items to inform the members

JTB fall cleanup to be determined

Tree service has been done for $3700. Grinding  stumps to be done.

Krueger meeting reviewed. Palette of materials and dumpsters location map to be shared when available

Project start date will be provided by Krueger on Friday Nov 7

Members should be ready to request any additional projects like decks or painting as part of the project

Exterior lights – if you want to replace your old exterior lights, members should have the new ones available for installation – otherwise the contractor will remove and reinstall existing lights

Satellite dishes and any other utilities that need to be removed should be identified by members – photos and text to document for the contractor – Amy will contact Comcast etc. – to potentially identify utilities that are no longer functional

Smooth lap siding is the style with Monterey Taupe siding color and Navajo Beige trim color

Sloped bricks details were discussed – metal flashing painted to match brick or trim will be installed on the first building and reviewed

Michael is the point of contact for all instructions or questions to the contractor. Members should notify Michael of any questions or concerns to take to Krueger. The contractor has the HOA roster so he can directly contact members if necessary.

Decorations on exterior walls must be taken down. Anything to be put back on the finished walls will need to comply with Hardie Board requirements when mounted. We will work with the contractor on these issues.

Painter is Gardiner – a meeting with Krueger will enable coordination to minimize conflicts or timing.

Annual meeting has been proposed for Nov 30 – no negative feedback for that date. Hope to have it hosted at Blaine’s realty offices at 3pm

Special assessments – funds have been received from 11 of 12 members with over $220,000 received so far.

10 of 12 members have provided the $500 additional assessment for reserves

To meet our bank’s requirements, all checks to the HOA should be made payable to Seventh Tee Townhouse Association, the legal name of our HOA.

Door colors were discussed. Members are encouraged to use the color palette of the siding and trim but are free to paint front doors the color they choose.

Motion to provide year-end bonus of $500 to our long-time accountant Brent Frush, in appreciation for his extra efforts for us this year – Rollie moved – Val second – unanimous approval

Discussion of contingencies and communication during the project.

Meeting adjourned at 7:50