7th Tee HOA Board meeting

Date/Time: Friday June 12, 2026 - 5:30 PM

Location:  Wild-Campbell residence

Attendees: Bruce Snead, Michael Healy, Amy Stephens, Val Wetta, Rollie Wild,

Agenda

Devalks’ sewer cleanout request was reviewed and approved

Discussion of tree in front of Herzogs’ – sprayed – condition will be evaluated

Solar light and pole in front of Blaine’s unit is gone – Michael will check with them on status

finalizing building renovations, including painting, Krueger doing flashing work to prep for fire inspection – which Krueger will receive and forward to Michael

Gardiner coming this Thursday to finalize painting – issue of caulking around windows was discussed

Is there extra paint and caulk? – Michael will request it

sprinkler system repairs, - valve in the pit is broken – will be replaced Friday – then whole system and areas served/condition can be evaluated – also backflow inspection will take place when the system is operational -

Michael – is waiting on landscape plans and maintenance proposals from several companies – discussion of areas needing to be shut off from sprinklers

Michael will submit a proposal to address areas around his deck area

HOA financial status, $13,000 in current assets – waiting on one final assessment payment to the HOA. Reserves were tapped into to meet necessary costs of the siding project.

Krueger has been paid in full

The full board then conducted a complete site walkaround to assess landscape conditions, potential projects and necessary maintenance, and will consider maintenance proposals anticipated to be received in the coming week.

Adjourned at 6:45